Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

1. Product Backlog: The "Streamlining" Roadmap

The backlog captures every technical and process requirement needed to optimize your support flow.

| ID | Feature / Epic | Description | Priority |
| --- | --- | --- | --- |
| F01 | Skill-Based Routing | Tag tickets by product area and auto-assign to certified agents. | P0 |
| F02 | Round-Robin Logic | Implement automated distribution to prevent "cherry-picking." | P1 |
| F03 | Capacity Limits | Set a maximum "active ticket" cap per agent to prevent burnout. | P1 |
| F04 | SLA Escalation | Auto-reassign tickets if they remain unassigned for >15 mins. | P2 |
| F05 | Agent Dashboard | A real-time view of personal queue health and priority tasks. | P2 |

2. Sprint Planning: The 2-Week Focus

For a first sprint, prioritize the Minimum Viable Routing (MVR).

- Sprint Goal: Automate 60% of incoming ticket assignments based on basic product tags.

- Capacity: 40 Story Points (assuming a small dev/ops team).

- Key Ritual: Daily Stand-up (15 min) focused on "blockers in the routing logic."

3. User Stories & Estimation

Use Story Points (Fibonacci sequence: 1, 2, 3, 5, 8) to represent complexity and effort, not hours.

1

Story 1: Keyword-Based Tagging

Estimation: 5 Points

As a Support Manager, I want the system to scan ticket subjects for keywords (e.g., "Billing", "Bug"), so that they are categorized before human eyes ever see them.

2

Story 2: Product Expert Mapping

Estimation: 3 Points

As an Admin, I want to map specific agents to "Expertise Tags," so that specialized tickets go to the person most likely to solve them first.

3

Story 3: Load-Balanced Assignment

Estimation: 8 Points

As an Agent, I want the system to assign tickets to the person with the fewest active cases, so that the workload remains fair across the team.

4

Story 4: The 'Panic' Reassignment

Estimation: 5 Points

As a Customer, I want my ticket to be bumped to a lead agent if it hasn't been touched in 2 hours, so that my issue doesn't fall through the cracks.

Pro Tip: When estimating points, use a "Reference Story." If "Adding a new tag" is a 1, then "Building the auto-assignment engine" is likely an 8. If a story is a 13 or higher, it is an Epic and must be broken down into smaller pieces.